YouTube Comment Toolkit — Build Plan

Goal: launch a simple self-service product and obtain the first paying customer while spending almost nothing.

1. Product definition

Working concept:

Paste a public YouTube video URL, load its comments, filter or export them, and select fair giveaway winners.

Target customers:

- Small and midsized YouTube creators

- Agencies managing creators

- Giveaway organizers

- Researchers and community managers

2. Demand validation

Before building accounts, subscriptions, or a large dashboard:

- Create a polished landing page

- Show the proposed interface

- Offer a $19 lifetime early-access purchase

- Share it with creator communities and contact smaller creators

- Record visits, tool attempts, checkout clicks, and purchases

Decision rule:

- Someone purchases: continue building the full MVP

- People use it but don’t purchase: revise pricing or paid features

- Little engagement: reconsider the positioning before expanding it

3. Free MVP

Video import

- Accept standard YouTube URLs and Shorts URLs

- Extract and validate the video ID

- Display the video title, thumbnail, channel, and comment count

- Handle private videos, deleted videos, and disabled comments

Comment collection

- Retrieve top-level public comments

- Support pagination beyond the first 100 comments

- Show loading progress

- Normalize author IDs, names, dates, likes, and comment text

YouTube permits up to 100 comment threads per request, and each request costs one API quota unit. New projects receive 10,000 daily units by default, which should comfortably support an early launch. YouTube comment API, quota documentation

Comment explorer

- Search comment text

- Filter by keyword

- Filter by date

- Filter by minimum likes

- Show only questions

- Include or exclude replies

- Sort by newest, oldest, most liked, or randomly

- Remove duplicate authors

Giveaway picker

- Require a keyword such as ENTER

- Count each YouTube account once

- Exclude selected accounts

- Exclude the channel owner

- Select one or multiple winners

- Select alternates

- Reroll invalid winners

- Display the rules and eligible-entry count

- Create a downloadable result certificate

Exports

- CSV

- Excel

- Plain text

- Giveaway results PDF

4. Paid features

Free users:

- Load up to 100 comments

- Basic search and filtering

- One giveaway winner

- Preview exports

Paid lifetime launch plan—$19:

- Thousands of comments

- CSV, Excel, and PDF downloads

- Multiple winners and alternates

- Advanced filters

- Saved giveaway rules

- Branded result certificate removed

- Future updates included

We can later test a $9 monthly plan, but lifetime pricing gives us the quickest route to proving that someone will pay.

5. Technical design

| Component | Selection |
| --- | --- |
| Frontend | Next.js and TypeScript |
| Styling | Tailwind CSS |
| Comment data | YouTube Data API v3 |
| Authentication | Add only when paid features require it |
| Payments | Stripe Checkout |
| Database | Neon Postgres free tier |
| Hosting | Vercel free tier |
| Export generation | Browser-based CSV/XLSX plus server-generated PDF |
| Analytics | Privacy-friendly basic event tracking |

Most filtering and winner selection should run in the browser. This reduces hosting costs and avoids unnecessarily storing commenter information.

6. Fair winner-selection method

The system will:

- Apply the creator’s eligibility rules.

- Identify entries by stable YouTube author/channel ID.

- Remove additional entries from duplicate accounts.

- Sort eligible entries into a consistent order.

- Randomly select the configured number of winners.

- Save the rules, timestamp, eligible count, and results.

- Allow the creator to publish or download the result.

We should describe it as a transparent random selection—not promise legal certification.

7. Pages

- Landing page

- Tool/import page

- Comment explorer

- Giveaway setup

- Winner results

- Pricing

- Checkout success

- Privacy policy

- Terms and giveaway disclaimer

- Minimal account page for paid customers

8. Build sequence

Phase 1 — Prototype

- Create the product shell and visual identity

- Build URL parsing

- Connect the YouTube API

- Load and display comments

- Add basic searching and filtering

Exit condition: A public video can be analyzed reliably.

Phase 2 — Core product

- Add complete pagination

- Add duplicate-author detection

- Build giveaway rule configuration

- Implement winner selection and rerolling

- Add CSV and text exports

Exit condition: We can conduct a real giveaway from beginning to end.

Phase 3 — Monetization

- Create free and paid limits

- Add Stripe Checkout

- Add lifetime purchase records

- Unlock paid exports

- Add purchase recovery by email

Exit condition: A stranger can pay and receive access without our assistance.

Phase 4 — Launch readiness

- Add error and loading states

- Test mobile layout

- Add privacy, terms, and disclaimer pages

- Test disabled comments and very large videos

- Add analytics for import, export, checkout, and purchase events

Exit condition: The product can be used without explanation.

Phase 5 — First-customer campaign

- Produce a 30-second demonstration video

- Contact 25 small creators who recently ran giveaways

- Post in appropriate creator communities

- Offer the first customers the $19 lifetime plan

- Collect objections and abandoned-checkout reasons

9. Features deliberately postponed

- AI sentiment analysis

- Automated comment replies

- TikTok and Instagram support

- Team accounts

- Recurring subscriptions

- Channel-wide analytics

- Comment moderation

- Mobile applications

These would increase cost and complexity before proving demand.

10. Success criteria

Our initial definition of success is:

- One customer who is not a friend or family member

- One completed Stripe payment

- The customer successfully imports comments and uses a paid feature

- No manual intervention is required

- Total pre-customer operating expense remains near zero

After that, the next milestone becomes five paying customers—not immediately adding dozens of features.